## Slide 1: CryptoShare
Progress, mvp, and remaining work

## Slide 2: Questions
Grading for modules worth 40 credits (COMP3000, COMP2003). When calculating yearly average, should the grade be multiplied by 2 before being added with the rest and divided by the number of modules (5 in our case)?
Can we mock external APIs for our viva? The crypto and stock market APIs might go down or be slow during the presentation.
Were the sample high quality reports for previous final year projects unanimously chosen and deemed as good? What if the supervisor that marked one of the reports considered it to be a 1:1, but another would grade that same report a 2:1?

## Slide 3: First and foremost… What sets CryptoShare apart?
Different depending on whether or not you’re already an investor.
Investors would value the open-source nature, cross-platform functionality, the mixture of stocks and cryptos, the ability to import/export user data securely and easily (based on a large amount of user feedback from the previous iteration of this software).
Non-investors would value the income management and budgeting system, specifically, the chat bot with natural language processing capabilities, to simplify the management of their finances (based on questionnaire data, friends, and other individuals who don’t invest).
Similar solutions lack the aforementioned features, especially when grouped together.

## Slide 4: Sprint 6 – Finished Yesterday
Stock API
Stock Market Data
Stock Holdings
Stock Transactions
Dividend Calculator

## Slide 5: Sprint 6 – Challenges & Solutions
Lack of good and free stock market APIs. ➡ Unofficial open-source Yahoo Finance API used, with both an internal and external API option that the admin can switch between.
Cryptos and stocks have different market data, as stocks cannot be traded during weekends (and in general when the market is closed), so the stock market data was incompatible with the crypto data. ➡ Coded functions that adapt the data so it can be used seamlessly throughout the application without having to recode anything. Nobody likes spaghetti code! 
Stock APIs have low rate limits, so users can’t make too many requests within a short timeframe (in some cases, a whole day). ➡ Aggressive caching that saves stock market data in the DB, and shares the data between users. Developed a solution perfect for scaling. Internal API use first between one or more people (a few at most), external later for crowdsourcing-like functionality.

## Slide 6: Completed User Stories
Currently, users can…
Check cryptocurrency market data.
Manage cryptocurrency holdings/portfolio.
Manage cryptocurrency transactions.
Calculate staking and/or mining rewards.
Check stock market data.
Manage stock holdings/portfolio.
Manage stock transactions.
Calculate dividend earnings.

## Slide 7: MVP
Users should be able to…
Check cryptocurrency and stock market data (prices, market cap, volume etc.)
Add crypto or stock assets as holdings.
View the performance of their portfolio.
Record monetary transactions, whether it’s income, stocks, mortgage payments, cryptos etc.

## Slide 8: Remaining User Stories
Track income (partially complete, thanks to being able to record the transactions).
Budgeting system.
Calculate her taxes.
Calculate insurance.
Calculate mortgage.

## Slide 9: Sprint 7 – Current
Chat Bot
Income Tracker
Budgeting System
Tax Calculator
Insurance Calculator
Mortgage Calculator

## Slide 10: Sprint 8 – Next & Final
Testing In Production
Final usability testing.
Additional accessibility testing.
Quality assurance.
Current continuous integration includes unit and integration testing. Usability tests are carried out every other sprint and have been since sprint 4 (the first sprint with UI development).
By this point, most of the report can be written, which would allow for around 2 weeks to write 1 chapter, and submit it for formative feedback. During that time, the poster would also be designed.